IMPLEMENTATION BLUEPRINT

# AI Face Search Photographer
SaaS Platform

Complete Technical, Commercial and Launch Documentation

PRO TECHNOLOGIES Secure galleries. Verified leads. Scalable photo delivery.

| Document status | Prepared for | Date |
| --- | --- | --- |
| Recommended foundation and execution plan | Pro Technologies | 13 August 2026 |

Purpose Build a multi-photographer platform where each photographer can publish branded event galleries, capture verified visitor details, and let each visitor upload a selfie to see only event photos containing their face.

# 1. EXECUTIVE RECOMMENDATION

Recommended starting model

Build the first release as a responsive web application with PWA support. It will work on Android, iPhone, tablets and desktop through one codebase; visitors open a QR link, verify their mobile, upload a selfie, and receive only their AI-matched event photos.

Final recommendation Make selfie-based face search a core feature. Index event photos after upload, then compare a visitor selfie only against that one event. Keep application, database and image-processing workload on a VPS; keep originals and gallery copies in object storage; use CDN/security in front. Do not host the public production system directly on Jio AirFiber.

| Layer | Recommended choice | Why it fits this platform |
| --- | --- | --- |
| App & API | Next.js + Node.js / TypeScript | Fast responsive gallery, PWA support, common web skills. |
| Database | PostgreSQL | Reliable relational data for users, events, leads, plans and audit logs. |
| Server | Hostinger KVM 2 initially - Ubuntu 24.04 LTS | Good price/performance for MVP; 2 vCPU, 8 GB RAM, 100 GB NVMe. |
| Photo storage | Cloudflare R2 | Object storage; no internet egress charge, useful for gallery downloads. |
| CDN/security | Cloudflare | DNS, SSL, caching, bot/rate controls and DDoS protection. |
| OTP | MSG91 | India-ready mobile OTP and DLT-aligned messaging workflow. |
| Face search | Managed face-recognition provider after proof of concept | Fast event-only matching; do not build an AI model from zero in the MVP. |
| Payments | Razorpay | India subscriptions/payment collection with dashboard and API. |
| Monitoring | UptimeRobot + Sentry | Alerts for downtime and application errors. |

# 2. BUSINESS MODEL AND USER ROLES

| Role | Primary jobs | Data access |
| --- | --- | --- |
| Super Admin | Approve/manage photographers, plans, storage, support, compliance, platform configuration. | All tenants, strictly audited. |
| Photographer | Create events, upload photos, generate QR, customize branding, export own leads. | Only own workspace, events and leads. |
| Visitor / Client | Verify phone, browse gallery, favourite/select, download if allowed. | Only the gallery to which access is granted. |

# 3. MVP SCOPE - WHAT TO BUILD FIRST

Photographer signup/login, 14-day trial and storage usage meter.

Event and album creation with expiry date, branding, watermark and download settings.

Bulk upload with resume/retry, background thumbnail/preview generation and face indexing.

Unique gallery link and QR code for every event/album.

Mandatory name + mobile OTP verification before any image is visible; optional email/city and separate marketing-consent checkbox.

Selfie upload or camera capture after OTP; only same-event photos matching the visitor face are shown.

Private match gallery, favourite/selection list, download permissions and photographer-side export.

Lead dashboard showing verified contact, face consent, match count, selection/download activity and event source.

Admin dashboard for tenant onboarding, plan assignment, AI usage, abuse review and storage usage.

Out of scope for MVP Do not add native iOS/Android apps, cross-event/global face search, custom photographer domains, printed album ordering or WhatsApp campaign automation initially. The MVP face search is strictly limited to one event.

# 4. END-TO-END PRODUCT FLOW

The selfie-to-private-gallery experience

| Step | Visitor flow | System action / value |
| --- | --- | --- |
| 1 | Scans QR or opens shared link. | Routes to a branded public landing page for the correct event. |
| 2 | Enters name and mobile number. | Creates a pending visitor record tied to photographer + event. |
| 3 | Receives and verifies OTP. | Marks mobile as verified; applies rate limits and short OTP expiry. |
| 4 | Accepts face-search consent and uploads/takes a clear selfie. | Checks image quality; stores temporary face template linked to this event only. |
| 5 | Waits briefly for matching. | Searches pre-indexed faces from this event only; returns matching asset IDs. |
| 6 | Browses only personal matched photos. | Delivers optimized previews through CDN; full event gallery stays hidden. |
| 7 | Favourites/selects photos and downloads if enabled. | Saves selection and download events for photographer dashboard. |
| 8 | Photographer reviews/export leads. | Exports only opted-in marketing leads; all data remains event-linked. |

# 5. LEAD CAPTURE, FACE CONSENT AND PRIVACY DESIGN

Because contact collection and face matching occur before gallery viewing, the visitor experience must be transparent. Mobile OTP makes the lead usable; separate face-search consent authorises matching; an independent unticked marketing checkbox protects future outreach.

| Field | Required? | Purpose / rule |
| --- | --- | --- |
| Name | Yes | Identify visitor; validate reasonable length. |
| Mobile number | Yes | OTP verification; normalize to E.164 format. |
| Email | No | Optional future contact; validate format. |
| City | No | Optional market segmentation. |
| Marketing consent | No | Separate checkbox; default OFF; record consent text/version/time. |
| Privacy notice acknowledgement | Yes | State contact details are shared with named photographer for gallery access. |
| Face-search consent | Yes | Explicit consent for selfie/face comparison within this event; record text/version/time. |

Biometric data rule Use face matching only to return a visitor’s photos from the chosen event. Do not use selfies for global identification, advertising profiling or cross-event search. Store a face template rather than a public selfie wherever the provider permits; delete selfie/template at event expiry or within a declared maximum retention period. Obtain specialist Indian privacy/legal review before launch.

# 6. TECHNICAL ARCHITECTURE

The platform is multi-tenant: every record carries a photographer/tenant ID. The backend enforces this ID on every request; browser-level filtering is never relied on for security.

| Component | Implementation detail | Security / performance control |
| --- | --- | --- |
| Web/PWA | Next.js frontend with server-side rendering for public galleries. | Responsive images, lazy loading, QR landing pages. |
| API | TypeScript REST/typed API behind Nginx. | JWT/session rotation, CSRF controls, rate limits. |
| Database | PostgreSQL on VPS initially; daily encrypted backups. | Tenant-scoped queries, migrations, audit trail. |
| Queue worker | Redis-backed worker for thumbnails, watermarks, ZIP files and face indexing. | Prevents uploads and AI jobs from blocking visitor requests. |
| Face-match service | Provider API selected through proof of concept. | Event-scoped face collection; score threshold and no-match response. |
| Photo objects | R2 keys by tenant/event/asset/version. | Private bucket; signed short-lived upload/download URLs. |
| CDN | Cloudflare in front of public image variants. | Cache previews only; WAF/rate-limit login/OTP routes. |

# 7. PHOTO UPLOAD AND STORAGE ARCHITECTURE

| Asset version | Who uses it | Recommended handling |
| --- | --- | --- |
| Original | Photographer only | Private; never exposed as a public direct URL. |
| Master download | Permitted verified visitors | High quality generated copy; controlled signed link. |
| Gallery preview | Verified gallery visitor | Compressed WebP/JPEG; optional visible watermark. |
| Thumbnail | Gallery grid | Small responsive image; CDN-cacheable. |
| ZIP package | Photographer / authorised user | Generate asynchronously; expiry-limited link. |

Object layout example: tenant/{tenantId}/event/{eventId}/original/{assetId}; previews and thumbnails use separate prefixes. Object keys are not a permission model: all object access must still be granted through the backend via short-lived signed URLs.

# 8. AI FACE-SEARCH ARCHITECTURE

Event-scoped matching, never global recognition

| Stage | System action | Important design rule |
| --- | --- | --- |
| Upload/index | Worker detects faces in each event photo and submits them to the selected provider collection/index. | Index is isolated per event and tenant. |
| Selfie capture | Visitor takes/uploads one clear front-facing selfie after OTP and explicit consent. | Run quality check; allow retry; do not make the raw selfie public. |
| Search | Backend searches only the index of the QR-linked event and returns asset IDs above chosen confidence threshold. | No search across other events or photographers. |
| Private gallery | Only matching image previews are placed in visitor session. | No “view all gallery” bypass for a no-match visitor. |
| Retention/delete | At event expiry, purge temporary selfie/template and request/index deletion according to provider capability. | Retention period must be declared in the privacy policy. |

No-match handling Show “No photos found yet” with selfie retry and photographer contact button. Do not reveal the full album as a fallback, because that defeats the private-photo purpose.

# 9. HOSTING CHOICE AND SERVER SIZING

| Stage | Expected use | Recommended compute | Action |
| --- | --- | --- | --- |
| MVP | 1-25 photographers, modest concurrent viewing | Hostinger KVM 2: 2 vCPU, 8 GB RAM, 100 GB NVMe | Run web/API, PostgreSQL, Redis and worker with Docker Compose. |
| Growth | 25-100 photographers or frequent events | 4 vCPU, 16 GB RAM | Separate database backup; add a second worker. |
| Scale | 100+ photographers / high concurrent galleries | Managed PostgreSQL + app workers + load balancer | Move database out of single VPS; autoscale workers. |

Why not Jio AirFiber hosting? Public incoming connectivity may be behind CGNAT; power/internet outages, upload bandwidth and lack of managed redundancy make it unsuitable for client-facing galleries. Use it for office NAS backup replication, admin access via VPN, or a non-production test server.

# 10. VPS DEPLOYMENT STEPS

| Phase | Step-by-step execution |
| --- | --- |
| A. Account & domain | Buy domain; create Cloudflare account; point DNS to VPS; enable Full (strict) SSL. |
| B. VPS baseline | Provision Ubuntu 24.04 LTS; create non-root sudo user; use SSH keys; disable password login; enable UFW only for 22/80/443. |
| C. Runtime | Install Docker Engine + Compose; deploy Nginx, app, PostgreSQL, Redis and worker as separate containers. |
| D. Data services | Create least-privilege database users; configure encrypted backup job; create R2 bucket and access keys scoped to bucket only. |
| E. Integrations | Configure MSG91 OTP template/sender compliance; configure face-search POC/provider credentials; configure Razorpay test keys then live keys; transactional email sender domain. |
| F. Protection | Turn on Cloudflare WAF/rate limits; Sentry errors; uptime checks; fail2ban; monthly patch window. |
| G. Release | Use staging domain, test data and test payment; deploy production through CI/CD with rollback procedure. |

# 11. COST MODEL

Planning numbers - validate at purchase time

Costs below are planning estimates in INR and exclude GST unless stated. Provider offers, exchange rate, storage use and renewal prices can change; confirm final checkout prices before committing.

| Item | MVP estimate | How pricing works / recommendation |
| --- | --- | --- |
| Domain (.com) | ₹900-₹1,200 per year | Buy separately; enable auto-renew and registrar account MFA. |
| Hostinger KVM 2 | ~₹779/month promo; ~₹1,199/month renewal | 2 vCPU / 8 GB / 100 GB VPS. Long-term offer often requires prepaid term. |
| Cloudflare R2 storage | ~₹1.25 per GB/month at $0.015/GB | 10 GB monthly storage included; no egress fee. Use for all photos. |
| Cloudflare security/CDN | ₹0 initially | Free plan suitable for MVP; upgrade only for advanced controls. |
| MSG91 OTP | ~₹0.25/OTP + GST at 5,000 slab | OTP packs; actual rate reduces with volume. |
| AI face-search API | Usage-based; obtain live POC quote | Budget by indexed photos/faces plus selfie searches; provider and volume determine rate. |
| Razorpay | ~2% + GST per successful transaction | No setup/AMC stated; verify subscription/payment product terms. |
| Email | ₹0-₹2,000/month | Start with a transactional provider free tier; paid when volume/reliability needs grow. |
| Monitoring | ₹0-₹2,000/month | Start free; paid retention/on-call later. |
| Offsite backup | Usage based | Keep a second copy of database exports and selected original archive. |

# 12. EXAMPLE OPERATING COST SCENARIOS

| Scenario | Assumptions | Estimated recurring monthly cost |
| --- | --- | --- |
| Lean launch | VPS promo ₹779, 100 GB R2, 500 OTP, basic services, limited AI POC usage. | ~₹1,500-₹3,000 + GST, excluding payment fees. |
| Early growth | VPS renewal ₹1,199, 500 GB R2, 3,000 OTP, monitoring/email, regular AI index/search use. | ~₹4,000-₹8,000 + GST, excluding payment fees. |
| Active platform | 16 GB server, 2 TB R2, 10,000 OTP, stronger monitoring/backups, high AI usage. | ~₹12,000-₹30,000 + GST, excluding payment fees. |

Storage calculation At the published R2 rate, 100 GB is roughly $1.50/month and 1 TB roughly $15.36/month before tax/exchange conversion. Store only necessary originals; create lifecycle rules and charge photographers by allocated storage.

# 13. SUGGESTED TRIAL AND SUBSCRIPTION POLICY

| Plan | Suggested limit | Purpose |
| --- | --- | --- |
| Free Trial | 14 days, 1 active event, 5 GB storage, limited face searches, watermark enabled | Lets photographer prove private AI gallery + lead value without uncontrolled cost. |
| Starter | 50 GB, 5 active events, QR + lead export | Entry plan for small photographers. |
| Professional | 250 GB, more events, branding, ZIP downloads, priority support | Primary revenue plan. |
| Studio | 1 TB+, team members, custom domain later, negotiated SLA | For larger studios; meter overage storage. |

# 14. SECURITY BASELINE

Mandatory controls before public launch

| Area | Control | Acceptance check |
| --- | --- | --- |
| Tenant isolation | Every API query filters by authenticated tenant ID; admin access audited. | Attempt cross-tenant ID access: must return 403/404. |
| Authentication | Passwords hashed with Argon2/bcrypt; optional MFA for photographers/admin. | No plaintext credentials or secrets in code/repository. |
| OTP | Short expiry, resend limit, per-IP/per-number throttling. | Brute-force and spam tests are blocked. |
| Face data | Per-event index, explicit consent, encryption, automatic deletion and no cross-event search. | A selfie can return assets from only its current event. |
| Images | Private bucket; signed URLs expire; originals default private. | Copied URL fails after expiry; object listing is disabled. |
| Web security | TLS, security headers, WAF, input validation, CSRF protection. | Automated security scan has no high severity finding. |
| Backups | Daily database backup; versioning/archive policy; restore drills. | Quarterly restore completes on isolated environment. |
| Audit | Track admin changes, exports, consent changes, destructive actions. | Audit trail searchable by tenant/event/user. |

# 15. BACKUP AND DISASTER RECOVERY

| Data | Backup schedule | Retention / recovery objective |
| --- | --- | --- |
| PostgreSQL database | Daily automated dump + before major release | 30 days minimum; target restore under 4 hours. |
| Photo objects | Bucket versioning / replication as budget permits | Protect from accidental delete; test sample restore monthly. |
| VPS configuration | Weekly encrypted configuration backup | Rebuild environment from documented infrastructure script. |
| Source code | Private Git repository + protected branches | Every production release tagged; rollback available. |
| Office/NAS copy | Scheduled encrypted sync over Jio AirFiber | Secondary archive, not the live public source. |

# 16. DEVELOPMENT ROADMAP

| Sprint | Outcome | Key acceptance criteria |
| --- | --- | --- |
| 1 - Foundation | Design system, authentication, tenant model, deployment pipeline. | Admin + photographer login; isolated data. |
| 2 - Event & upload | Event creation, R2 upload, worker-generated thumbnails/previews. | 1,000-photo test upload completes with retry/resume. |
| 3 - Face-search POC | Select provider; index sample event; calibrate match threshold and no-match rules. | Known test subjects receive only their own matching photos. |
| 4 - Gallery & lead gate | QR gallery, OTP, face consent, selfie capture and private result page. | No photo is visible before verified mobile + successful event match. |
| 5 - Selection/download | Favourites, download permissions, lead/event dashboard, CSV export. | Export correctly reflects marketing and face consent. |
| 6 - Trial/billing | Plan limits, AI usage meter, Razorpay, invoices/status, suspension logic. | Trial expiry is enforced without deleting retained data. |
| 7 - QA & pilot | Load, false-match/no-match, security, deletion and restore tests with real pilot events. | Pilot passes privacy, match accuracy and event workflow checks. |

# 17. QUALITY ASSURANCE CHECKLIST

Mobile test: Android Chrome, iPhone Safari, low-network mode and tablet.

Photo test: 1,000 / 5,000 / 20,000 assets; duplicates, interrupted upload and retry.

Face test: consent, selfie quality retry, false match, no match, identical twins/lookalikes and event-only boundary.

Security test: tenant data isolation, signed URL expiry, OTP brute-force, face-data deletion and export authorization.

Performance test: index queue, selfie search response, matched-gallery scroll, concurrent QR visitors and download load.

Payment test: success, failure, duplicate webhook and plan renewal/expiry.

Recovery test: database restore, deleted object recovery, server rebuild and domain/DNS rollback.

Legal test: privacy policy, terms, face consent wording, photographer agreement and deletion requests process.

# 18. WHAT PRO TECHNOLOGIES SHOULD ARRANGE NOW

| Priority | Item | Decision / action needed |
| --- | --- | --- |
| 1 | Platform name + domain | Confirm brand name and buy the .com domain. |
| 2 | Business/legal identity | GST/PAN/bank details for Razorpay and OTP provider onboarding. |
| 3 | Trial policy | Confirm 14 days + 1 event + 5 GB recommendation, or revise. |
| 4 | Brand kit | Logo, colors, font preference, support email and WhatsApp number. |
| 5 | Content policy | Decide gallery expiry, download rules, watermark default and deletion retention. |
| 6 | Face-search policy | Approve event-only search, selfie/template retention and no-match access rule. |
| 7 | Pilot photographers | Choose 3-5 studios with real upcoming events for testing. |
| 8 | Engineering | Approve MVP scope and begin UI/UX, face-search POC and technical build. |

# 19. FINAL DECISION SUMMARY

Recommended path Start with Hostinger KVM 2 (Ubuntu 24.04), Cloudflare R2, Cloudflare CDN/security, PostgreSQL, MSG91 OTP, a face-search provider selected by proof of concept, and Razorpay. Use a PWA first. Keep original photos in R2 and encrypted backup/NAS sync; do not host public galleries on Jio AirFiber.

This design gives Pro Technologies an affordable MVP foundation and makes selfie-to-personal-gallery a first-class capability, while preserving a clear upgrade path as photographer count, photo storage, AI usage and gallery traffic grow.

# 20. SOURCE NOTES

Current public provider pricing and product information used for planning: Hostinger VPS India, Cloudflare R2 pricing, MSG91 India OTP pricing, Razorpay pricing and AWS Rekognition face-search documentation/pricing. See linked provider pages below; check final live quotes, eligibility and technical limits before purchase.

Hostinger VPS India: https://www.hostinger.com/in/vps-hosting

Cloudflare R2 Pricing: https://developers.cloudflare.com/r2/pricing/

MSG91 OTP Pricing India: https://msg91.com/in/pricing/otp

Razorpay Pricing: https://razorpay.com/pricing/

AWS Rekognition - Face compare and search: https://aws.amazon.com/rekognition/

AWS Rekognition Pricing: https://aws.amazon.com/rekognition/pricing/