MASTER PROJECT DOCUMENT

# AI Event Photo Platform
Master Roadmap

From business concept to live camera-to-gallery delivery

PRO TECHNOLOGIES Private AI photo delivery • verified visitor leads • live event workflow

| Prepared for | Date | Document use |
| --- | --- | --- |
| Pro Technologies | 13 August 2026 | Build, launch and operate the platform |

Core idea A photographer uploads event photos. Guest scans one QR code, completes mobile OTP and face-search consent, takes a selfie, and sees only their matching photos. The photographer receives a consent-filtered lead dashboard.

# 1. PROJECT VISION

What Pro Technologies will build

Pro Technologies will be a multi-photographer SaaS platform for weddings, corporate events, schools, colleges, sports events and exhibitions. It will combine branded photo delivery, AI event-only face matching and ethical lead capture in one workflow.

| User | Outcome |
| --- | --- |
| Photographer | Upload once, share one QR, reduce manual sorting, deliver a premium service and understand event engagement. |
| Guest | No need to browse thousands of photos; a selfie opens only their private matching gallery. |
| Organizer / sponsor | Branded experience and, where explicit consent exists, qualified event engagement data. |
| Pro Technologies admin | Manage plans, limits, abuse, storage, AI usage and support across photographers. |

# 2. FINAL CUSTOMER JOURNEY

| Step | Guest action | Platform response |
| --- | --- | --- |
| 1 | Scans QR printed/displayed at event. | Opens the correct branded event welcome screen. |
| 2 | Adds name and mobile number. | Creates event-linked visitor record and sends OTP. |
| 3 | Verifies OTP. | Marks mobile number verified; enables the next step. |
| 4 | Reads notice; accepts face-search consent; optionally marketing consent. | Records consent wording/version/time. Marketing checkbox stays OFF by default. |
| 5 | Takes/uploads one clear selfie. | Checks quality and searches faces only in this event. |
| 6 | Receives personal gallery. | Shows only matched photos, with favourites/download rules. |
| 7 | New images are uploaded later. | AI indexes them and adds fresh matches to that private gallery. |

Non-negotiable privacy boundary A visitor selfie may be searched only within the current photographer’s current event. Never permit global or cross-event face search, and never reveal the full gallery as a fallback.

# 3. PRODUCT MODULES

| Module | What it contains | Phase |
| --- | --- | --- |
| Public website | Home, feature explanation, plans, demo, login/signup. | MVP |
| Photographer dashboard | Events, gallery settings, QR, uploads, leads, selections, storage, billing. | MVP |
| Client PWA | OTP, consent, selfie capture, matched gallery, favourites, downloads. | MVP |
| Admin panel | Photographers, plans, storage/AI usage, support, audit review. | MVP |
| Desktop uploader agent | Folder watch, upload queue/retry, event selection, live status. | Phase 1 |
| Camera direct upload | FTP/Wi-Fi and later supported camera SDK integrations. | Phase 2 |

# 4. BRAND AND UI/UX DIRECTION

Premium, photo-first experience

| Design token | Recommended choice | Reason |
| --- | --- | --- |
| Primary background | #0B0D12 - deep charcoal | Photos feel premium and remain the visual focus. |
| Primary accent | #6D5DFB - electric violet | Modern AI identity and strong CTA. |
| Secondary accent | #4F7CFF - royal blue | Progress, camera/selfie guidance and dashboard data. |
| Success / verified | #0F9D9A - teal | OTP verified, upload completed, safe state. |
| Text | White + cool gray | High contrast and a professional dark interface. |
| Fonts | Inter or Manrope | Clear on mobile and professional for SaaS. |
| Components | Dark glass cards, 16-20px radius, restrained shadows | Premium without over-design. |

Home-page hero message: “Find every moment you’re in.” It should visually demonstrate QR → selfie → “47 photos found” → private photo grid. CTA buttons: Start Free Trial and View Demo Gallery.

# 5. ESSENTIAL SCREENS TO DESIGN FIRST

| Priority | Screen | Core content |
| --- | --- | --- |
| 1 | Public home page | Hero, how it works, product benefits, demo gallery, trial, plans, privacy. |
| 2 | Photographer dashboard overview | Active events, uploads, visitors, verified leads, AI status, storage. |
| 3 | Create event | Name, date, cover, expiry, branding, watermark, downloads, privacy settings. |
| 4 | Client entry | Welcome, OTP form, face-search consent and selfie camera frame. |
| 5 | Personal matched gallery | Match count, grid, favourite, selection/download, no-match retry. |
| 6 | Lead dashboard | Verified mobile, consent state, match count, visit/download activity, CSV export. |
| 7 | Uploader agent | Event selector, folder path, upload/index queue, connection status. |

# 6. TECHNICAL FOUNDATION

| Layer | Recommendation | Purpose |
| --- | --- | --- |
| Website/PWA | Next.js + TypeScript | Fast responsive UI for public and dashboard flows. |
| Backend | Secure API / Node.js service | Tenancy, business rules, authentication, signed links. |
| Database | PostgreSQL | Events, photographers, visitors, consent, billing and audit logs. |
| Queue | Redis + worker processes | Thumbnailing, watermark, ZIP and AI indexing jobs. |
| Storage | Cloudflare R2 | Private originals and optimized image versions. |
| Edge/security | Cloudflare CDN + WAF | SSL, caching, DDoS and rate limits. |
| OTP | MSG91 | India mobile OTP and messaging workflow. |
| Payments | Razorpay | Trial conversion and annual/event payments. |
| Face match | Managed provider after POC | Event-only indexed search, not a self-built model. |

# 7. SECURITY, CONSENT AND RETENTION RULES

| Area | Mandatory design rule |
| --- | --- |
| Tenant data | Every server query must be tenant-scoped. Photographer A can never view Photographer B data. |
| Photos | Bucket stays private; browser receives short-lived signed URLs only. |
| OTP | Short expiry; per-IP and per-mobile rate limits; resend controls. |
| Face data | Explicit consent prior to selfie; temporary template/index restricted to current event. |
| Marketing | Optional separate consent. Export/campaign list includes only opted-in contacts. |
| Retention | Default gallery retention 90 days; selfie/template deletion at event expiry or declared schedule. |
| Audit | Log admin access, data export, consent change and deletion actions. |
| Backups | Daily database backup; storage versioning/replication as budget allows; restore test. |

Legal step before launch Have an India-qualified privacy lawyer review final Terms, Privacy Policy, photographer agreement, face-search consent, retention/deletion policy and marketing consent wording. This document defines the product direction, not legal advice.

# 8. PHOTO PROCESSING ARCHITECTURE

| Upload lifecycle | System action |
| --- | --- |
| 1. Receive | Photographer uploads JPEG; original remains private. |
| 2. Validate | Check file complete, format, duplicate hash and event ownership. |
| 3. Generate | Create thumbnail, fast mobile preview, optional watermarked version and allowed download version. |
| 4. Index faces | Background worker detects/indexes faces in the image against this event collection. |
| 5. Publish | Mark image ready; CDN serves previews safely. |
| 6. Match visitor | Selfie search returns only matching photo IDs above chosen confidence threshold. |
| 7. Expire/delete | Apply event expiry and remove temporary selfie/template per policy. |

# 9. HOSTING AND INFRASTRUCTURE ROADMAP

| Stage | Recommended infrastructure | Trigger for upgrade |
| --- | --- | --- |
| MVP | Hostinger KVM 2: 2 vCPU, 8 GB RAM, 100 GB NVMe; Docker; R2 storage. | 1-25 photographers / basic concurrent traffic. |
| Growth | 4 vCPU, 16 GB RAM; separate DB backup; extra worker. | 25-100 photographers, frequent live events. |
| Scale | Managed PostgreSQL, separate workers, load balancer. | 100+ photographers or high parallel gallery traffic. |
| Office/NAS | Encrypted backup replica over Jio AirFiber. | Always backup only - never public production host. |

# 10. PHASE 1 - LIVE DELIVERY THROUGH LAPTOP UPLOADER AGENT

Phase 1 is the most practical and reliable live-event solution. We do not attempt to directly control every camera model. Instead, we use a folder-watch uploader agent running on the photographer laptop.

| Step | Detailed workflow |
| --- | --- |
| A. Camera tethering | Camera is connected by USB/Wi-Fi to laptop using Canon EOS Utility, Nikon NX Tether, Sony Imaging Edge, Capture One or Lightroom. |
| B. Save folder | Tether software saves a live JPEG copy into a selected event folder. RAW stays on camera SD card and/or local backup. |
| C. Uploader agent | Pro Technologies Windows-first application watches the folder continuously. |
| D. Validate & queue | Checks file is complete, computes duplicate hash and adds it to secure upload queue. |
| E. Upload | Sends JPEG to event storage; temporary internet failure keeps it in a local encrypted/retry queue. |
| F. Process | Cloud worker creates preview/watermark and indexes faces. |
| G. Deliver | Visitor matched gallery updates automatically when a new matching photo is ready. |

# 11. UPLOADER AGENT USER INTERFACE

| Screen item | What photographer sees |
| --- | --- |
| Event | Select existing event or create one. |
| Folder | The watched live JPEG folder path. |
| Upload status | Uploaded / processing / waiting / failed count. |
| AI status | Indexed images and queue progress. |
| Connection | Internet status, cloud connection and retry status. |
| QR action | Open, download or print event QR code. |
| Safety | Local free space, last sync time, pause/resume, error detail. |

Phase 1 operating rule Use JPEG for live upload. Keep RAW locally on SD card/laptop for final editing. This gives fast guest delivery without risking photographer originals or slowing the live workflow.

# 12. PHASE 1 ACCEPTANCE TESTS

Upload 1,000 JPEG files with interruption and automatic retry.

Test 300+ guest selfie searches against a 5,000-photo event.

Verify no visitor can see another visitor’s matched images.

Measure capture-to-gallery time under venue Wi-Fi and 5G hotspot.

Test no-match, selfie retry, low-light/side-face and duplicate-image handling.

Restore database and sample deleted photo before approving pilot launch.

# 13. PHASE 2 - DIRECT CAMERA CONNECTION

Phase 2 removes or reduces laptop folder dependency. It should start with standards already supported by cameras rather than building costly manufacturer-specific integrations first.

| Option | How it works | Recommendation |
| --- | --- | --- |
| A. Camera FTP/Wi-Fi | Camera sends JPEG through event Wi-Fi/5G router to secure FTP/SFTP endpoint; cloud starts processing. | Build first in Phase 2. Lowest risk and camera-friendly. |
| B. Camera to mobile | Camera Wi-Fi transfers to photographer mobile app, then app uploads. | Useful for small shoots; not primary for large weddings. |
| C. SDK direct integration | Desktop/mobile app uses Canon/Sony/Nikon SDK/API to detect camera and receive photos. | Build last; model-specific support and commercial terms vary. |

# 14. PHASE 2 DIRECT FTP WORKFLOW

| Step | Workflow |
| --- | --- |
| 1 | Photographer creates/selects event in Pro Technologies. |
| 2 | System generates an event-specific FTP/SFTP endpoint and credentials/configuration profile. |
| 3 | Photographer imports profile into supported camera and selects JPEG auto-transfer. |
| 4 | Camera uses dedicated event Wi-Fi / 5G router and uploads image after capture. |
| 5 | Secure ingest validates event credential, stores image and starts AI processing. |
| 6 | Dashboard shows camera/FTP heartbeat, transfer failures and QR guest activity. |

Phase 2 constraint Direct camera upload needs a robust event network. For large events provide a dedicated dual-SIM 5G router, power backup, tested SSID and photographer-side local SD-card backup.

# 15. CAMERA ECOSYSTEM APPROACH

| Brand | Likely route | Build approach |
| --- | --- | --- |
| Canon | FTP / EOS SDK / EOS Utility | Start with folder workflow and FTP; assess SDK availability for selected models. |
| Sony | FTP / Camera Remote SDK / Imaging Edge | Prioritise after photographer demand confirms supported models. |
| Nikon | FTP / NX Tether / SnapBridge | Support via folder/FTP first; validate models one by one. |
| Fujifilm / other | Tether / FTP varies by model | Treat as compatibility-tested, not automatically supported. |

# 16. DEVELOPMENT ROADMAP - BEGINNING TO LAUNCH

| Stage | Deliverables | Exit condition |
| --- | --- | --- |
| 0. Decisions | Brand/domain, trial, retention, consent, plan policy, target pilot segment. | Written product decisions approved. |
| 1. UX design | Home, dashboard, client selfie flow, gallery and uploader screens. | Clickable UI approved on desktop + mobile. |
| 2. Foundation | Repository, staging/prod, tenant model, auth, database, R2, monitoring. | Secure login and isolated tenant test pass. |
| 3. Events/uploads | Event settings, QR, R2 direct upload, worker previews, storage meter. | 1,000-photo upload/retry test pass. |
| 4. Face-search POC | Provider selection, event-only indexing, confidence/no-match rules. | Known subjects receive their own results only. |
| 5. Client experience | OTP, consent, selfie capture, personal matched gallery, favourites/download. | No image before verified mobile and correct match. |
| 6. Photographer value | Lead dashboard, consent filter/export, selections, branding/watermark. | Export contains only permitted fields/leads. |
| 7. Billing | Trial, event credits, annual plan limits, Razorpay, usage/overage. | Test payment and expiry/suspension pass. |
| 8. Uploader agent | Windows agent, folder watch, queue/retry, status, installer. | Live camera-to-gallery test complete. |
| 9. Pilot | 3-5 photographer studios, real events, feedback and bug fixes. | Privacy, accuracy and operational checks pass. |
| 10. Launch | Terms/policy, support, onboarding, monitoring, sales website. | First paid events run successfully. |
| 11. Phase 2 | FTP direct flow, network kit guidance, supported camera list. | Repeatable direct camera pilot pass. |

# 17. PRICING STRATEGY - APPROVED STARTING POINT

| Model | Package | Price |
| --- | --- | --- |
| Trial | 100 photos | Free |
| Event | 500 / 2,000 / 5,000 / 10,000 photos | ₹299 / ₹899 / ₹1,999 / ₹3,499 |
| Annual | Starter 20,000 photos | ₹2,999/year |
| Annual | Growth 75,000 photos | ₹6,999/year |
| Annual | Professional 2,00,000 photos | ₹12,999/year |
| Annual | Studio 5,00,000 photos | ₹24,999/year |
| Overage | Annual plan additional photos | ₹0.20/photo; pack of 1,000 minimum |

Pricing validation Before final public pricing, run the 5,000-photo / 300-selfie proof of concept. Calculate AI, OTP, storage and download cost. Maintain a target gross margin above 65% on the ₹1,999 Wedding Event.

# 18. OPERATING COST AND BUSINESS CONTROL

| Cost driver | How to control it |
| --- | --- |
| VPS/server | Start with 8 GB VPS; upgrade based on metrics, not assumptions. |
| Photo storage | Use object storage; gallery default expiry; paid archive extension. |
| AI indexing/search | Meter uploaded photos and searches; no unlimited launch plan. |
| OTP | Only send after user begins search; rate-limit resends. |
| Bandwidth/download | Serve previews through CDN; signed high-quality downloads only. |
| Support | Create clear onboarding, camera compatibility list and event checklist. |

# 19. SALES POSITIONING

| Target | Primary value proposition |
| --- | --- |
| Wedding photographers | “Every guest gets their own private photo gallery. You gain future clients with consent.” |
| Corporate/event agencies | “Branded instant photo delivery plus consented attendee engagement data.” |
| Schools/colleges | “Students and parents find only their own photos - no huge WhatsApp or Drive folders.” |
| Sports/marathons | “Fast private photo discovery after a race; pilot accuracy before scaling.” |

# 20. WHAT TO DO NEXT - IN EXACT ORDER

| Next action | Owner / decision |
| --- | --- |
| 1. Approve product policy | Confirm 100-photo trial, 90-day retention, event-only face matching and no-match rule. |
| 2. Finalize brand | Confirm platform name, domain, logo and support contact. |
| 3. UI/UX design | Create and approve home page, photographer dashboard and client selfie-galley prototype. |
| 4. Face-match proof of concept | Choose provider and run controlled 5,000-photo accuracy/cost test. |
| 5. Buy/setup infrastructure | VPS, Cloudflare, R2, domain, staging environment. |
| 6. Build MVP | Follow stages 2 through 8 in this roadmap. |
| 7. Pilot events | Use 3-5 trusted photographers before public launch. |
| 8. Begin Phase 2 | Only after Phase 1 live uploader workflow is stable. |

Current project decision Start now with UI/UX design. The first deliverable should be an approved clickable prototype for the public website, photographer dashboard, QR/OTP/selfie flow and personal matched gallery.

# 21. REFERENCE SOURCES

Public product/pricing sources used for the planning documents; prices/features may change and must be rechecked during vendor selection.

Cloudflare R2 pricing: https://developers.cloudflare.com/r2/pricing/

Hostinger VPS India: https://www.hostinger.com/in/vps-hosting

MSG91 OTP pricing: https://msg91.com/in/pricing/otp

Razorpay pricing: https://razorpay.com/pricing/

AWS Rekognition: https://aws.amazon.com/rekognition/

Kwikpic pricing reference: https://www.kwikpic.in/helpdesk/intro/