IMPLEMENTATION BLUEPRINT

# Photographer SaaS
Platform

Complete Technical, Commercial and Launch Documentation

PRO TECHNOLOGIES Secure galleries. Verified leads. Scalable photo delivery.

| Document status | Prepared for | Date |
| --- | --- | --- |
| Recommended foundation and execution plan | Pro Technologies | 13 August 2026 |

Purpose Build a multi-photographer platform where each photographer can publish branded event galleries, capture verified visitor details before gallery access, manage selections and downloads, and convert those leads into future marketing opportunities.

# 1. EXECUTIVE RECOMMENDATION

Recommended starting model

Build the first release as a responsive web application with PWA support. It will work on Android, iPhone, tablets and desktop through one codebase; visitors open a QR link instantly, while photographers can install the dashboard as an app-like shortcut.

Final recommendation Keep application, database and image-processing workload on a VPS; keep originals and gallery copies in object storage; use CDN/security in front. Do not host the public production system directly on Jio AirFiber. Use your office NAS/private server only as an encrypted backup destination.

| Layer | Recommended choice | Why it fits this platform |
| --- | --- | --- |
| App & API | Next.js + Node.js / TypeScript | Fast responsive gallery, PWA support, common web skills. |
| Database | PostgreSQL | Reliable relational data for users, events, leads, plans and audit logs. |
| Server | Hostinger KVM 2 initially - Ubuntu 24.04 LTS | Good price/performance for MVP; 2 vCPU, 8 GB RAM, 100 GB NVMe. |
| Photo storage | Cloudflare R2 | Object storage; no internet egress charge, useful for gallery downloads. |
| CDN/security | Cloudflare | DNS, SSL, caching, bot/rate controls and DDoS protection. |
| OTP | MSG91 | India-ready mobile OTP and DLT-aligned messaging workflow. |
| Payments | Razorpay | India subscriptions/payment collection with dashboard and API. |
| Monitoring | UptimeRobot + Sentry | Alerts for downtime and application errors. |

# 2. BUSINESS MODEL AND USER ROLES

| Role | Primary jobs | Data access |
| --- | --- | --- |
| Super Admin | Approve/manage photographers, plans, storage, support, compliance, platform configuration. | All tenants, strictly audited. |
| Photographer | Create events, upload photos, generate QR, customize branding, export own leads. | Only own workspace, events and leads. |
| Visitor / Client | Verify phone, browse gallery, favourite/select, download if allowed. | Only the gallery to which access is granted. |

# 3. MVP SCOPE - WHAT TO BUILD FIRST

Photographer signup/login, 14-day trial and storage usage meter.

Event and album creation with expiry date, branding, watermark and download settings.

Bulk upload with resume/retry, background thumbnail and preview generation.

Unique gallery link and QR code for every event/album.

Mandatory name + mobile OTP verification before viewing any image; optional email/city and separate marketing-consent checkbox.

Mobile gallery, favourite/selection list, download permissions and photographer-side export.

Lead dashboard showing verified contact, consent status, visit/download timestamps and event source.

Admin dashboard for tenant onboarding, plan assignment, abuse review and storage usage.

Out of scope for MVP Do not add AI face search, native iOS/Android apps, custom photographer domains, printed album ordering or WhatsApp campaign automation initially. Add them only after upload, gallery performance and lead capture are proven stable.

# 4. END-TO-END PRODUCT FLOW

The experience that must work perfectly

| Step | Visitor flow | System action / value |
| --- | --- | --- |
| 1 | Scans QR or opens shared link. | Routes to a branded public landing page for the correct event. |
| 2 | Enters name and mobile number. | Creates a pending visitor record tied to photographer + event. |
| 3 | Receives and verifies OTP. | Marks mobile as verified; applies rate limits and short OTP expiry. |
| 4 | Sees privacy notice and optional marketing consent. | Stores timestamp, wording version, IP/device metadata and consent status. |
| 5 | Browses the protected gallery. | Delivers optimized thumbnails/previews through CDN, not original files. |
| 6 | Favourites/selects photos and downloads if enabled. | Saves selection and download events for photographer dashboard. |
| 7 | Photographer reviews/export leads. | Exports only opted-in marketing leads for outreach; all leads stay event-linked. |

# 5. LEAD CAPTURE AND PRIVACY DESIGN

Because contact collection happens before gallery viewing, it must be transparent. Mobile OTP makes the lead usable, while an independent, unticked consent checkbox protects the photographer and platform when marketing later occurs.

| Field | Required? | Purpose / rule |
| --- | --- | --- |
| Name | Yes | Identify visitor; validate reasonable length. |
| Mobile number | Yes | OTP verification; normalize to E.164 format. |
| Email | No | Optional future contact; validate format. |
| City | No | Optional market segmentation. |
| Marketing consent | No | Separate checkbox; default OFF; record consent text/version/time. |
| Privacy notice acknowledgement | Yes | State contact details are shared with the named photographer for gallery access. |

Compliance rule Marketing messages must go only to contacts with affirmative marketing consent. A photographer can access event visitor data for gallery service, but export/campaign screens must clearly filter and label consent status. Obtain legal review of the final privacy policy, terms and consent text before launch.

# 6. TECHNICAL ARCHITECTURE

The platform is multi-tenant: every record carries a photographer/tenant ID. The backend enforces this ID on every request; browser-level filtering is never relied on for security.

| Component | Implementation detail | Security / performance control |
| --- | --- | --- |
| Web/PWA | Next.js frontend with server-side rendering for public galleries. | Responsive images, lazy loading, QR landing pages. |
| API | TypeScript REST/typed API behind Nginx. | JWT/session rotation, CSRF controls, rate limits. |
| Database | PostgreSQL on VPS initially; daily encrypted backups. | Tenant-scoped queries, migrations, audit trail. |
| Queue worker | Redis-backed worker for thumbnails, watermarks, ZIP files. | Prevents uploads from blocking user requests. |
| Photo objects | R2 keys by tenant/event/asset/version. | Private bucket; signed short-lived upload/download URLs. |
| CDN | Cloudflare in front of public image variants. | Cache previews only; WAF/rate-limit login/OTP routes. |

# 7. PHOTO UPLOAD AND STORAGE ARCHITECTURE

| Asset version | Who uses it | Recommended handling |
| --- | --- | --- |
| Original | Photographer only | Private; never exposed as a public direct URL. |
| Master download | Permitted verified visitors | High quality generated copy; controlled signed link. |
| Gallery preview | Verified gallery visitor | Compressed WebP/JPEG; optional visible watermark. |
| Thumbnail | Gallery grid | Small responsive image; CDN-cacheable. |
| ZIP package | Photographer / authorised user | Generate asynchronously; expiry-limited link. |

Object layout example: tenant/{tenantId}/event/{eventId}/original/{assetId}; previews and thumbnails use separate prefixes. Object keys are not a permission model: all object access must still be granted through the backend via short-lived signed URLs.

# 8. HOSTING CHOICE AND SERVER SIZING

| Stage | Expected use | Recommended compute | Action |
| --- | --- | --- | --- |
| MVP | 1-25 photographers, modest concurrent viewing | Hostinger KVM 2: 2 vCPU, 8 GB RAM, 100 GB NVMe | Run web/API, PostgreSQL, Redis and worker with Docker Compose. |
| Growth | 25-100 photographers or frequent events | 4 vCPU, 16 GB RAM | Separate database backup; add a second worker. |
| Scale | 100+ photographers / high concurrent galleries | Managed PostgreSQL + app workers + load balancer | Move database out of single VPS; autoscale workers. |

Why not Jio AirFiber hosting? Public incoming connectivity may be behind CGNAT; power/internet outages, upload bandwidth and lack of managed redundancy make it unsuitable for client-facing galleries. Use it for office NAS backup replication, admin access via VPN, or a non-production test server.

# 9. VPS DEPLOYMENT STEPS

| Phase | Step-by-step execution |
| --- | --- |
| A. Account & domain | Buy domain; create Cloudflare account; point DNS to VPS; enable Full (strict) SSL. |
| B. VPS baseline | Provision Ubuntu 24.04 LTS; create non-root sudo user; use SSH keys; disable password login; enable UFW only for 22/80/443. |
| C. Runtime | Install Docker Engine + Compose; deploy Nginx, app, PostgreSQL, Redis and worker as separate containers. |
| D. Data services | Create least-privilege database users; configure encrypted backup job; create R2 bucket and access keys scoped to bucket only. |
| E. Integrations | Configure MSG91 OTP template/sender compliance; configure Razorpay test keys then live keys; transactional email sender domain. |
| F. Protection | Turn on Cloudflare WAF/rate limits; Sentry errors; uptime checks; fail2ban; monthly patch window. |
| G. Release | Use staging domain, test data and test payment; deploy production through CI/CD with rollback procedure. |

# 10. COST MODEL

Planning numbers - validate at purchase time

Costs below are planning estimates in INR and exclude GST unless stated. Provider offers, exchange rate, storage use and renewal prices can change; confirm final checkout prices before committing.

| Item | MVP estimate | How pricing works / recommendation |
| --- | --- | --- |
| Domain (.com) | ₹900-₹1,200 per year | Buy separately; enable auto-renew and registrar account MFA. |
| Hostinger KVM 2 | ~₹779/month promo; ~₹1,199/month renewal | 2 vCPU / 8 GB / 100 GB VPS. Long-term offer often requires prepaid term. |
| Cloudflare R2 storage | ~₹1.25 per GB/month at $0.015/GB | 10 GB monthly storage included; no egress fee. Use for all photos. |
| Cloudflare security/CDN | ₹0 initially | Free plan suitable for MVP; upgrade only for advanced controls. |
| MSG91 OTP | ~₹0.25/OTP + GST at 5,000 slab | OTP packs; actual rate reduces with volume. |
| Razorpay | ~2% + GST per successful transaction | No setup/AMC stated; verify subscription/payment product terms. |
| Email | ₹0-₹2,000/month | Start with a transactional provider free tier; paid when volume/reliability needs grow. |
| Monitoring | ₹0-₹2,000/month | Start free; paid retention/on-call later. |
| Offsite backup | Usage based | Keep a second copy of database exports and selected original archive. |

# 11. EXAMPLE OPERATING COST SCENARIOS

| Scenario | Assumptions | Estimated recurring monthly cost |
| --- | --- | --- |
| Lean launch | VPS promo ₹779, 100 GB R2, 500 OTP, basic services. | ~₹1,050-₹1,600 + GST, excluding payment fees. |
| Early growth | VPS renewal ₹1,199, 500 GB R2, 3,000 OTP, monitoring/email. | ~₹2,800-₹4,500 + GST, excluding payment fees. |
| Active platform | 16 GB server, 2 TB R2, 10,000 OTP, stronger monitoring/backups. | ~₹8,000-₹15,000 + GST, excluding payment fees. |

Storage calculation At the published R2 rate, 100 GB is roughly $1.50/month and 1 TB roughly $15.36/month before tax/exchange conversion. Store only necessary originals; create lifecycle rules and charge photographers by allocated storage.

# 12. SUGGESTED TRIAL AND SUBSCRIPTION POLICY

| Plan | Suggested limit | Purpose |
| --- | --- | --- |
| Free Trial | 14 days, 1 active event, 5 GB storage, watermark enabled | Lets photographer prove gallery + lead value without uncontrolled cost. |
| Starter | 50 GB, 5 active events, QR + lead export | Entry plan for small photographers. |
| Professional | 250 GB, more events, branding, ZIP downloads, priority support | Primary revenue plan. |
| Studio | 1 TB+, team members, custom domain later, negotiated SLA | For larger studios; meter overage storage. |

# 13. SECURITY BASELINE

Mandatory controls before public launch

| Area | Control | Acceptance check |
| --- | --- | --- |
| Tenant isolation | Every API query filters by authenticated tenant ID; admin access audited. | Attempt cross-tenant ID access: must return 403/404. |
| Authentication | Passwords hashed with Argon2/bcrypt; optional MFA for photographers/admin. | No plaintext credentials or secrets in code/repository. |
| OTP | Short expiry, resend limit, per-IP/per-number throttling. | Brute-force and spam tests are blocked. |
| Images | Private bucket; signed URLs expire; originals default private. | Copied URL fails after expiry; object listing is disabled. |
| Web security | TLS, security headers, WAF, input validation, CSRF protection. | Automated security scan has no high severity finding. |
| Backups | Daily database backup; versioning/archive policy; restore drills. | Quarterly restore completes on isolated environment. |
| Audit | Track admin changes, exports, consent changes, destructive actions. | Audit trail searchable by tenant/event/user. |

# 14. BACKUP AND DISASTER RECOVERY

| Data | Backup schedule | Retention / recovery objective |
| --- | --- | --- |
| PostgreSQL database | Daily automated dump + before major release | 30 days minimum; target restore under 4 hours. |
| Photo objects | Bucket versioning / replication as budget permits | Protect from accidental delete; test sample restore monthly. |
| VPS configuration | Weekly encrypted configuration backup | Rebuild environment from documented infrastructure script. |
| Source code | Private Git repository + protected branches | Every production release tagged; rollback available. |
| Office/NAS copy | Scheduled encrypted sync over Jio AirFiber | Secondary archive, not the live public source. |

# 15. DEVELOPMENT ROADMAP

| Sprint | Outcome | Key acceptance criteria |
| --- | --- | --- |
| 1 - Foundation | Design system, authentication, tenant model, deployment pipeline. | Admin + photographer login; isolated data. |
| 2 - Event & upload | Event creation, R2 upload, worker-generated thumbnails/previews. | 1,000-photo test upload completes with retry/resume. |
| 3 - Gallery & lead gate | QR gallery, OTP, consent, mobile-first browsing. | No image is visible before verified mobile session. |
| 4 - Selection/download | Favourites, download permissions, lead/event dashboard, CSV export. | Export correctly reflects consent and event source. |
| 5 - Trial/billing | Plan limits, Razorpay, invoices/status, suspension logic. | Trial expiry is enforced without deleting data. |
| 6 - QA & launch | Load test, security test, backup restore, pilot customers. | Pilot release passes a real event workflow. |

# 16. QUALITY ASSURANCE CHECKLIST

Mobile test: Android Chrome, iPhone Safari, low-network mode and tablet.

Photo test: 1,000 / 5,000 / 20,000 assets; duplicates, interrupted upload and retry.

Security test: tenant data isolation, signed URL expiry, OTP brute-force, export authorization.

Performance test: first gallery view, thumbnail scroll, concurrent QR visitors and download load.

Payment test: success, failure, duplicate webhook and plan renewal/expiry.

Recovery test: database restore, deleted object recovery, server rebuild and domain/DNS rollback.

Legal test: privacy policy, terms, consent wording, photographer agreement and deletion requests process.

# 17. WHAT PRO TECHNOLOGIES SHOULD ARRANGE NOW

| Priority | Item | Decision / action needed |
| --- | --- | --- |
| 1 | Platform name + domain | Confirm brand name and buy the .com domain. |
| 2 | Business/legal identity | GST/PAN/bank details for Razorpay and OTP provider onboarding. |
| 3 | Trial policy | Confirm 14 days + 1 event + 5 GB recommendation, or revise. |
| 4 | Brand kit | Logo, colors, font preference, support email and WhatsApp number. |
| 5 | Content policy | Decide gallery expiry, download rules, watermark default and deletion retention. |
| 6 | Pilot photographers | Choose 3-5 studios with real upcoming events for testing. |
| 7 | Engineering | Approve MVP scope and begin UI/UX + technical build. |

# 18. FINAL DECISION SUMMARY

Recommended path Start with Hostinger KVM 2 (Ubuntu 24.04), Cloudflare R2, Cloudflare CDN/security, PostgreSQL, MSG91 OTP and Razorpay. Use a PWA first. Keep original photos in R2 and encrypted backup/NAS sync; do not host public galleries on Jio AirFiber.

This design gives Pro Technologies an affordable MVP foundation while preserving a clear upgrade path as photographer count, photo storage and gallery traffic grow.

# 19. SOURCE NOTES

Current public provider pricing and product information used for planning: Hostinger VPS India, Cloudflare R2 pricing, MSG91 India OTP pricing, Razorpay pricing. See linked provider pages below; check final live quotes before purchase.

Hostinger VPS India: https://www.hostinger.com/in/vps-hosting

Cloudflare R2 Pricing: https://developers.cloudflare.com/r2/pricing/

MSG91 OTP Pricing India: https://msg91.com/in/pricing/otp

Razorpay Pricing: https://razorpay.com/pricing/